Project 6 Team Members:

Anita Woodford(AJW4987| David Cho | Eduardo Rosales

Course: 382V Software Testing

Professor: Safraz Khurshid
Term: Spring 2026
Submission Date: February 27,2026

HaaS Backend Testing

Project Plan

# Project Objective

The goal of this project is to apply formal software testing techniques from 382V to the existing HaaS backend system. Specifically, the team will:

- Measure baseline backend test coverage

- Apply structural testing (graph, path, and logic coverage)

- Apply logic coverage CACC

- Perform input space partitioning

- Conduct mutation analysis using the RIP (Reachability–Infection–Propagation) reasoning

- Measure and report coverage improvement

- Verified defect exposure

Testing is performed exclusively on the implemented backend code located in the project’s GitHub repository.

# Scope

In scope (backend only):

- User authentication and registration

- Users, Projects, and Hardware modules (CRUD + membership + checkout/check-in)

- Capacity/availability integrity and atomic updates

- System initialization and hardware seeding

Out of scope:

- Frontend/UI, session management, templates, and unimplemented features

- Documentation parity with older SDDs (we validate actual behavior in code)

Assumptions:

- Backend returns JSON only, remains stateless, and seeds hardware at startup.

- MongoDB collections contain total, available, checked_out fields per hardware set.

# System Overview

This project applies formal software testing criteria from 382V to the existing HaaS backend codebase.

Architecture: Flask REST API with MongoDB persistence.

Functional Areas: Auth (register/login/crypto helper), Users (CRUD + sanitize), Projects (CRUD + join/leave + hardware release on delete), Hardware (CRUD + checkout/check-in).

Hardware Seeding (on startup): HWSet1: 200 · HWSet2: 200 · HWSet3: 100 · HWSet4: 100.

Integrity: Allocation constraints enforced with atomic $inc operations during checkout/check-in.

# Requirement Mapping

Requirement validation is based exclusively on observed runtime behavior and inspection of the current source code implementation, as project documentation is outdated and does not fully reflect implemented functionality.

## Auth Module Observed Behavior

- _encrypt(), login(), and register() are implemented and functional.

- login() performs user lookups using a plaintext userId combined with an encrypted password.

- register() stores userId in plaintext due to a no-op assignment (data["userId"] = data["userId"]).

- The _encrypt() function contains a logically impossible predicate:
dir_shift < -1 and dir_shift > 1.

- The predicate dir_shift < -1 and dir_shift > 1 is logically unsatisfiable; therefore, the associated validation branch is infeasible and cannot execute

- Non-ASCII handling, forbidden-character checks, and wrap-around ASCII shifting logic are implemented.

## Users Module  Observed Behavior

- Full CRUD operations are implemented.

- sanitize_user() removes both userId and password from the user response object.

- As a consequence, GET /users/<id> returns neither identifier nor password.

## Projects Module Observed Behavior

- Full CRUD functionality is implemented.

- Additional functionality includes:

- Project membership: join/leave

- Hardware release on project deletion

## Hardware Module Observed Behavior

- Full implementation of hardware operations:

  - List, create, update, delete

  - Checkout and check-in

- Conditional logic includes:

  - User-project relationship validation

  - Availability checks

  - Validation of check-in rules (cannot exceed previously checked-out amount)

- Operations use atomic MongoDB $inc updates to prevent race-condition inconsistencies.

## System Initialization

- Hardware blueprints are registered at startup (__init__.py).

- seed_hardware() executes automatically, inserting all four hardware sets with correct totals.

## Implementation Traceability Table

| File |  |
| --- | --- |
| auth.py | _encrypt(), login(), register() — all present and functional |
| auth.py | login() queries userId in PLAINTEXT — only password is encrypted before DB lookup |
| auth.py | register() has data["userId"] = data["userId"] — no-op, userId stored unencrypted |
| auth.py | dir_shift validation is logically impossible — can never catch invalid values |
| users.py | Full CRUD — list, get, put, patch, delete + sanitize_user() |
| users.py | sanitize_user() removes BOTH userId AND password from responses — GET /users/<id> returns neither |
| projects.py | Full CRUD + join, leave, delete (delete releases hardware) |
| hardware.py | Full implementation — list, create, get, update, delete, checkout, checkin |
| __init__.py | Hardware blueprint IS registered. seed_hardware() IS called on startup |
| db.py | seed_hardware() seeds HWSet1(200), HWSet2(200), HWSet3(100), HWSet4(100) on startup |

Hardware is fully implemented and seeded automatically, regardless of documentation

# Program Requirements from Documentation

| ID | Requirement | SN | Description | Actual Behavior | Implemented | Testing focus |
| --- | --- | --- | --- | --- | --- | --- |
| SR-01 | User Account Creation | SN1 | System shall allow users to create secure accounts | register() validates required fields and inserts user into DB. Password encrypted before storage. userId stored plaintex | auth.py → register() | Valid input, Missing fields, Duplicate userid, Non-ASCII input |
| SR-02 | User Credentials Encryption | SN1 | System shall encrypt user credentials (userid and password) | Password encrypted using _encrypt(). userId NOT encrypted (defect). | auth.py → _encrypt(), register() | Verify encryption behavior Demonstrate violation, RIP analysis |
| SR-03 | User Authentication | SN1 | System shall authenticate users with encrypted credentials | Password encrypted before comparison. userId queried in plaintext. Defect masked because register stores plaintext userId. | auth.py → login() | Valid login, Wrong password, Manually encrypted userId scenario, Bug exposure |
| SR-04 | Project Creation | SN1 | System shall allow project creation and selection | create_project() inserts project with ownerUserId. Enforces unique projectId | projects.py → create_project() | Valid project creation, Duplicate projectId rejection, Owner assignment correctness , Verify DB persistence |
| SR-04b | Project Joining | SN1 | System shall allow a user to join a project using projectId | join_project() adds userId to assignedUsers if not already present. Returns error if project not found. | projects.py → join_project() | Valid join • Project not found (404) • Duplicate join prevention • User membership update verification |
| SR-05 | Project Association | SN1 | System shall associate projects with owner | OwnerUserId stored at project creation. Owner remains associated in project document. | projects.py project schema | Verify ownerUserId stored correctly • Ensure owner cannot be removed incorrectly • Validate project-owner mapping integrity |
| SR-06 | Hardware Capacity Display | SN2 | System shall display hardware capacity (HWSet1, HWSet2) | Hardware collection includes fields: total, available, checked_out. Seeded on startup. | hardware.py, db.py → seed_hardware() | • Initial seeding values correct • Availability updates after checkout • Capacity tracking consistency |
| SR-07 | Hardware Availability Display | SN2 | System shall display hardware availability and utilization | GET endpoints return hardware documents including total, available, checked_out. | hardware.py → list/get | • Verify JSON structure • Availability reflects checkout/checkin • Validate numeric integrity |
| SR-08 | Hardware Checkout | SN4 | System shall allow checkout and management of allocated resources | checkout() validates ObjectId, project existence, user assignment, amount > 0, amount ≤ available. Uses atomic $inc update. | hardware.py → checkout() | Each guard condition tested, CACC on availability predicate, Edge-pair coverage, Data-flow on available |
| SR-09 | Hardware Check-in | SN5 | System shall allow check-in of hardware resources | checkin() validates check-in amount ≤ checked_out. Updates available and checked_out fields. | hardware.py → checkin() | Cannot check in more than checked out,Successful check-in updates availability |
| SR-10 | Over-allocation Prevention | SN4 | System shall prevent over-allocation of hardware resources |  Reject if requested amount > available  Atomic MongoDB $inc update | hardware.py → checkout() | Request amount > available → 400 error, Request amount = available → succeeds Concurrent logic safety (logical reasoning, not concurrency simulation), Checkin cannot exceed originally checked out amount |
| SR-11 | REST API Exposure | All | System shall expose REST APIs for frontend-backend communication | Blueprint registration in __init__.py | Routes in: auth.py users.py projects.py hardware.py | All required endpoints exist Correct HTTP status codes returned, JSON response structure correct, No HTML rendering (stateless REST behavior) |
| SR-12 | Frontend-Backend Separation | All | System shall support frontend-backend separation (stateless backend) | Backend stores no session state, renders no HTML, returns JSON only, relies solely on request data. | Entire Flask backend | Inspect route return types, Confirm no server-side session logic, Confirm no template rendering, Confirm no cookie-based auth |
| SR-13 | Page-Based Routing | SN1, SN2, SN4, SN5 | System shall support page-based routing in frontend | Backend exposes distinct REST endpoints supporting frontend routing. | auth.py, users.py, projects.py, hardware.py | Backend verification: /api/projects /api/hardware /api/users /api/auth/login /api/auth/register |
| SR-14 | Action Tracking | SN4, SN5 | System shall track resource allocation and check-in actions | checkout(): decrement available, increment checked_out. checkin(): reverse operation. | hardware.py → checkout/checkin | After checkout: available decreases; After checkin: available increases; Cannot checkin more than checked_out |

# Confirmed Defects in Source Code

## Defect  1(D01) Impossible Validation –_encrypt() function in auth.py -Anita

File: backend/app/routes/auth.py  |  Severity: MEDIUM (Logic Bug)

The following predicate is logically unsatisfiable; therefore, the corresponding branch is infeasible and unreachable elif dir_shift < -1 and dir_shift > 1:

Testing Goal:  to demonstrate infeasible branch under graph coverage and to Apply CACC reasoning to show compound predicate is unsatisfiable.

## Defect 2 (D02) Encryption login() in auth.py

The true defect is:

- login() encrypts password

- login() does NOT encrypt userId

- DB lookup is performed using plaintext userId

That violates SR-02/SR-03 (depending on how you classify it)

File: backend/app/routes/auth.py  |  Severity: HIGH (Security Requirement SR3 not met)

encrypt_password = _encrypt(password, 3, 1)
user = db["users"].find_one({"userId": userid, "password": encrypt_password})

Testing goal: Apply mutation/RIP analysis and Expose infection and propagation behavior

## Defect D03 userid Stored in PlainText during Register – auth.py register()

File: backend/app/routes/auth.py  |  Severity: HIGH

is a no-op and confirms userId is not transformed.

data["userId"] = data["userId"]   # Does nothing — assigns to itself

This creates:

- Encryption inconsistency

- Masked authentication defect

- Violation of SR-02

This defect masks D02 because both register() and login() consistently use plaintext userId.

Testing goal: Demonstrate encryption inconsistency and to Connect defect to login failure scenario

## Complex Conditional Logic in checkout() — Structural Testing Target

The checkout() function contains multiple guard predicates and state updates, making it a high-value target for graph, logic, and data-flow testing.

The hardware.py file IS implemented (contrary to what the SDD says). It has rich conditional logic for checkout:

- Is the user assigned to the project?

- Does the requested amount exceed what is available?

- Would the checkin amount exceed what was checked out?

- Atomic MongoDB $inc updates to prevent race conditions

## Design Issue sanitize_user() removes userid

File: backend/app/routes/users.py  |  Severity: MEDIUM (Design Issue)

sensitive_fields = ["password", "userId"]

Testing goal: Verify actual returned fields and Demonstrate input partitioning on pure function behavior

# Testing Targets

## Target 1 _encrypt – Rich function for all Criteria  Anita

This has 6 distinct branches:

| Branch | Condition | Type |
| --- | --- | --- |
| 1 | if not input_text.isascii() | Non-ASCII input → TypeError |
| 2 | elif num_shift < 1 | num_shift < 1 → ValueError |
| 3 | elif dir_shift < -1 and dir_shift > 1 | impossible dir_shift predicate |
| 4 | if any(char in forbidden_chars ... | Forbidden characters → ValueError |
| 5 | if new_ascii >= 127 | Wrap-around high (new_ascii > =127) |
| 6 | elif new_ascii < 34 | Wrap-around low (new_ascii < 34) |

Techniques:

- Graph Coverage Draw the CFG, define Node/Edge/Prime Path coverage requirements and document infeasible branch.

- Logic Coverage : The compound predicate dir_shift < -1 AND dir_shift > 1 is unsatisfiable; therefore, no clause assignment can cause it to evaluate to true. CACC analysis demonstrates that no determination configuration exists

- Input Space Partitioning : input_text (valid, non-ASCII, forbidden chars, empty), num_shift (<1, =1, >1), dir_shift (+1, -1, other)

- Mutation/RIP : The Wrap-around arithmetic (- 128, + 128) is a perfect mutation target

Deliverables: CFG diagram, Prime path table, CACC truth table, Pytest tests, Coverage report

## Target 2 login() and register() in auth.py

Focus: Encryption defect and security violation.

Techniques:

The login bug (userid not encrypted) is a real defect.

- Input Space Partitioning: valid user + correct password, valid user + wrong password, nonexistent user, missing fields

- Mutation/RIP: the userId encryption bug is the infection  write tests that expose it propagating to wrong login behavior

Deliverables: Input Domain Model table RIP worksheet Pytest tests Bug exposure demonstration

## Target 3 checkout/checkin in hardware.py

The checkout has guard conditions perfect for graph and logic coverage:

| Condition | Result | Coverage Criteria |
| --- | --- | --- |
| Pydantic validation fails (amount < 1, missing fields) | 400 Validation error | Input Space Partitioning |
| hardware_id is invalid ObjectId format | 400 Invalid id | Input Space Partitioning |
| hardware_id not found in DB | 404 Hardware not found | Graph Coverage (node) |
| projectId not found in DB | 404 Project not found | Graph Coverage (node) |
| userId not in project.assignedUsers | 403 User not assigned | Graph/Logic Coverage |
| hw.available < amount | 400 Insufficient availability | Logic Coverage (CACC) |
| All conditions pass — checkout succeeds | 200 Updated hardware | Happy path |

Techniques:

- Graph Coverage: Draw CFG of checkout, apply Edge Pair and Prime Path Coverage

- Logic Coverage (CACC): The predicate (requested > 0) AND (requested <= available) test each clause as major clause

- Input Space Partitioning: amount (0, negative, 1, exact capacity, over capacity), user (assigned vs not), project (valid, invalid)

- Data Flow Coverage: Trace the 'available' variable def at read, use at validation and write-back

Deliverables: CFG diagram Prime path test set Partition model Coverage metrics

## Sanitize_user() Simple Unit Test target

This is a pure function ideal for a focused unit test:

- Input: user doc with _id, userId, password, and other fields

- Expected output: doc with userId and password REMOVED, other fields kept

- Test that _id is still present (it should be only userId and password are removed)

- Good for demonstrating Input Space Partitioning on a function with clear characteristics

# Team Responsibility

## Whole Team Responsibility

- Measure baseline coverage before writing test – use pytest-cov

- Measure coverage after writing test and record the improvement

- Write the final report together showing before / after coverage  and any bugs found

- Each person runs the manual testing checklist for their own module

## Assignment Table

| Person | Module/Target | Techniques | Deliverable |
| --- | --- | --- | --- |
| Anita | _encrypt() in auth.py | Graph Coverage Draw CFG, list test requirements for node/edge/prime path. Logic Coverage CACC on the dir_shift bug. Input Space Partitioning model all 3 input parameters. | CFG diagram with all 6 branches labeled. Test requirements table. Proof that branch 3 is infeasible. Pytest tests with coverage report. |
| David | Login() + register() in auth.py, expose the userId PlainText bug | Input space partitioning + mutations/rip | RIP analysis worksheet for the userId bug (Reachability, Infection, Propagation). Input Domain Model table. Test cases that both expose the bug AND verify the fix. |
| Eduardo | Checkout + checkin hardware.py | Graph Coverage CFG of checkout showing all 7 possible outcomes. Logic Coverage CACC on the availability predicate. Input Space Partitioning : model amount, userId assignment, hardware availability. | CFG with prime paths identified. Test cases achieving edge-pair coverage. Input Domain Model for checkout inputs. Pytest tests with coverage numbers. |

# Coverage Goals and Measurement

| Area | Target | Priority |
| --- | --- | --- |
| _encrypt() Function | 100% | Critical |
| Login() / register() | 90% | Critical |
| Hardware checkin/checkout | 95% | Critical |
| Overall backend 80%+ | 80% | High |

Measurement: pytest -q with pytest-cov for statement/branch metrics; keep before/after coverage tables in the final report.

# Team Schedule and Roles

| Time | Monday | Tuesday | Wednesday | Thursday | Friday | Sat | Sun |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 9-10 |  |  |  |  |  |  |  |
| 10-11 |  |  |  |  |  |  |  |
| 11-12 |  |  |  |  |  |  |  |
| 12-1 |  |  |  |  |  |  |  |
| 1-2 |  |  |  |  |  |  |  |
| 2-3 |  |  |  |  |  |  |  |
| 3-4 |  |  |  |  |  |  |  |
| 4-5 |  |  |  |  |  |  |  |
| 5-6 |  |  |  |  |  |  |  |
| 6-7 |  | Anita |  | Anita |  |  |  |
| 7-8 |  | Anita |  | Anita |  |  |  |
| 8-9 |  | Anita | Anita | Anita |  |  |  |
| 9-10 |  |  | Anita |  |  |  |  |
| 10-11 |  |  |  |  |  |  |  |
| 11-12 |  |  |  |  |  |  |  |

## Team Communication

## TimeLine

| Week | Dates | Milestone/Task | Details | Assigned |
| --- | --- | --- | --- | --- |
| 1 |  | Scope finalization | Confirm 3 targets ,Run baseline coverage, Freeze scope |  |
| 2 |  | CFG Construction | Draw CFGs for all 3 targets Identify prime paths Identify infeasible branch |  |
| 3 |  | Structural Test Design | Implement prime path tests,Apply CACC, Measure interim coverage |  |
| 4 |  | Input Space Partitioning | Build IDM tables Add partition-based tests |  |
| 5 |  | Mutation & RIP | Create manual mutants ,Apply RIP analysis, Strengthen tests |  |
| 6 |  | Report & Presentation | Compare coverage, Summarize defects, Prepare slides |  |

# Test Cases Example

| # Test Cases |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Test Case ID | Requirment | Test Case Description | Test Steps | Test Date | Expected Results | Actual Results | Pass/ Fail |
| TCI | R1 | TouchScreen turns on [1] | - Confirm the phone has been charged. Tap the screen to activate the screen. | 10/13/2022 | The screen turns on. | The screen turns on | Pass |
| TC2 | R2 | Users shall be able to use multi-touch gestures on the touchscreen. [1] | - Tap the screen to activate the screen. - Unlock phone - Open the phone diagnostic app. - Select Multi-touch - Put two finger on the screen. The screen acknowledges the touch | 10/13/2022. | The diagnostic test acknowledges the gesture. | The screen acknowledged the multi-touch gesture | Pass |

## Results Examples

Table 3 Test Case Finding TC1

| Test Case ID | Test Case Description | Test Steps | Test Date | Expected Results | Actual Results | Pass/Fail |
| --- | --- | --- | --- | --- | --- | --- |
| TC1 | We will alter the dimensions of the game board. We will change the dimensions from 600 to 1200. The goal is to identify if the board size variable will inhibit the rest of the program from running if the dimensions exceed the size of most users' screens. | 1.Locate Line 4. 2. Remove 600 from line four. 3. Type in 1200. 4. Save the file/ | 11/3/2022 | We will be able to alter the dimensions of the game board. We will be able to change the dimensions of the board from 600 to 1200. We will be able to identify that the board size variable inhibits the rest of the program from running if the dimensions exceed the size of most users' screens. | The board was altered from the size of 600, to the size of 1200. Allowing for the board to be doubled in size. This makes it too large to display | Pass |
| Test Conducted Information |  | Before After |  |  |  |  |
| What We Learned |  | We learned that if you alter the dimensions of the board game from 600 to 1200 it will be too large for the computer screen and the program will not function as it should. |  |  |  |  |

# Development Guide

## Git Workflow

## Branch Naming

feature/description         	# New feature (e.g., feature/hardware-checkout)

bugfix/issue-name          	# Bug fix (e.g., bugfix/auth-token-validation)

docs/update-api-docs       	# Documentation (e.g., docs/api-reference)

refactor/improve-component # Refactoring (e.g., refactor/auth-context)

chore/update-deps          	# Maintenance (e.g., chore/bump-react-version)

## Workflow Steps

Create feature branch from main/develop:

git checkout -b feature/your-feature-name

Make changes and commit regularly:

git add .

git commit -m "type: description"

Push to remote:

git push origin feature/your-feature-name

Create Pull Request:

  - Clear description of changes

  - Link to related issues

  - Screenshots for UI changes

  - Test results

Code review and merge:

  - Minimum 1 approval required

  - All CI checks must pass

  - Squash commits before merging

## Protecting Main Branch

- Require pull request reviews

- Require status checks to pass before merging

- Require branches to be up to date before merging

- Require code review from code owners (if applicable)

# Development Practices

## Before Coding

- Check existing issues/PRs to avoid duplicating work

- Create or reference a GitHub issue

- Plan your changes before coding

- Check the design system requirements

### While Coding

- Small, focused commits:

- git commit -m "feature: add checkout validation"

git commit -m "refactor: simplify allocation logic"

- Test as you go:

- Keep PRs reviewable:

  - Max 400 lines of code per PR (if possible)

  - Related changes together, unrelated changes in separate PRs

  - Avoid formatting-only changes mixed with logic changes

## Code Review Process

### As an Author

Clear PR description:

## Changes

- What was changed and why

## Testing

- How to test these changes

## Screenshots/Videos

- If UI changes, include screenshots

## Checklist

- [ ] Tests pass

- [ ] Code follows style guide

- [ ] Documentation updated

- [ ] No breaking changes

Respond to feedback promptly (within 24 hours)

Request re-review after making changes

### As a Reviewer

Review for:

  - Code quality and style consistency

  - Logic and correctness

  - Test coverage

  - Documentation

  - Performance concerns

Be constructive:

  - Ask questions instead of making demands

  - Suggest improvements with examples

  - Acknowledge good solutions

Approve when:

  - Code is correct and clear

  - Tests are adequate

  - No unresolved comments